## Slide 1: NilamHut
First auction website in bangladesh

## Slide 2: What is NilamHut ?
NilamHut is a place where products are sold through Auction. Auctions can be done on previously posted product and also live auction is a part where buyers can attend the auction online.
Government and other organizations like charity organization can use NilamHut for auction.
General people can also sell their valuable and rare products.
People can bid online regardless of the place.

## Slide 3: Scope of the project
The scope of the project is to build an online platform specifically for auction purpose in Bangladesh. NilamHut will be the first auction website in Bangladesh.

## Slide 4: Core Objective
Auctions can be done on previously posted products.
Live auction can be performed.
Audio and video communication between buyer and seller.
The application will learn user actions based on the interest they have expressed in the past and judgment they have made by monitoring the choices user makes.
Secure transaction via NilamHut.

## Slide 5: Background Study
Local Market
There are no auction sites in Bangladesh.
Selling products on international auction sites is not practical.
International auctions platforms like beezid[1], wellbid[2] is not available in Bangladesh.
International Market
International auctions platforms like beezid[1], wellbid[2] does not support real time communication between buyer and seller.
International auctions platforms like beezid[1], wellbid[2] have not implemented live auction broadcasting yet.

## Slide 6: Feasibility Study
Technical
  We have experience in ASP.Net Core on backend and Angular on front end.
  We have also experience on web RTC for real time communication.
Economical
  Developing cost is 150000 for two developers.
  There are no competitor site. So benefits are expected to come shortly.
  NilamHut will charge 5% for each sale. So it is profitable.
Environmental
  NilamHut will provide secure transaction.
  NilamHut will prevent frauds.

## Slide 7: Technology To Be Used
Server Side
  Language
    C#
  Framework
    ASP.Net Core
  Database
    Sql Server
Client Side
  HTML
  CSS
  Bootstrap 4
  Angular (Angular 4)
WebRTC for real time communication.

## Slide 8: Implementation Plan
Asp.net Core

## Slide 9: Task List And Gantt Chart

## Slide 10: Relational Database (ER Diagram)

## Slide 11: Expected Outcome
Complete business platform.

## Slide 12: Risk Factor & Management
Asp.net core is very recent technology. So community help is limited
Group B
Implementing WebRTC in challenging
First bullet point here
Second bullet point here
Third bullet point here

## Slide 13: Thank You